Ahmad Barakat, Hasanain AlSaid, Damion Tsosie

Chris Seasholtz

ITEC 490

4 February 2026

Group 2 Team Formation

Environment

Storage:  Microsoft Sharepoint - Project management, meetings, technical assets, deliverables

Communication: Microsoft Teams

Contact Sheet + Schedule

Team: Ahmad Barakat, Damion Tsosie, Hasanain Alsaid

Meetings: Wednesday 7:00PM or after Class, and when necessary to work together on the project

Time Logs & Rules

Log Method: Excel Workbook in SharePoint with Date, Member, Activity, and Hours

Review Rule: Members must “Check-in” their hours by Sunday 11:59PM

Project Schedule

Month 1: Proposal, literature review, SharePoint organization

Month 2: Design Specs and Initial Development

Month 3: Implementation and Alpha Testing

Month 4: Final Presentation, Documentation, and Peer Review

Meeting Logistics

Location: Virtual meetings through Microsoft Teams

Proptocal: Open “Meeting” document in Sharepoint to take notes live during the call so everyone has the same To-do list