Ahmad Barakat | ITEC 312 | Project 1 Part 1

Infrastructure Assessment

Purpose and importance:

The purpose of the infrastructure assessment is to evaluate the current state of the IT systems and assets at all locations to ensure security and functionality. This assessment will provide a better understanding of the steps to be taken towards updating or replacing hardware and software of the current system. This process is crucial for identifying vulnerabilities and ensuring the infrastructure is supported without producing unknown risks.

Scope for the plan:

Evaluating all the hardware (servers, network devices), software (operating systems, applications), and network infrastructure at the five locations (Kansas City, Minneapolis, Memphis, Reno, El Paso). Our main focus:

- Current Hardware and Software configuration

- Compatibility between all locations - are they all up to date? What needs to be changed?

- Vulnerabilities from outdated equipment

- System Performance

Boundaries:

- The assessment is only for IT infrastructure, meaning nothing to do with employee devices or physical security

List of typical threats and vulnerabilities:

- Hardware failure: Aging servers are prone to fail causing downtime within system

- Outdated software: Vulnerabilities from unsupported operating systems and applications, specifically in non-headquarter locations

- Network compromise: inadequate firewall protection leaves the networks exposed

High-level outline of major steps to be taken:

- List of all hardware, software, network devices and databases at all locations

- Condition and performance of existing assets, reviewing versions and hardware specifications

- Identify potential risks based on outdated systems, and weak security measures

- Conduct surveys for IT staff at each location to understand operational challenges and areas of concern

- Create documentation of findings and recommendations for upgrading and replacing outdated systems

- Present a final report and a road map for addressing issues

Proposed schedule:

Week 1-2: Collect inventory and make an initial assessment of all hardware and software at all locations

Week 3-4: Risk identification through system scans and staff surveys

Week 5: Analysis and documentation of findings

Week 6: Develop recommendations and final report prep

Week 7: Review assessment results with CIO